| S.No. | Issue | Description | Status |
| --- | --- | --- | --- |
| 1 | Login linked through Domino Server - Single sign on | a. As a consequence registration screen would not be required b. Master of REs SSOID / icegate ids need to be maintained so that Portal gives RE specific access when RE logs in to the portal | Open |
| 2 | Location: Base Location to be removed | Deployed Location is to be retained | Closed |
| 3 | Powered by Rensol Technologies to be removed | Copy right would be of CBIC | To discuss |
| 4 | =Transaction Parichay - Your Saksham Emngineer (Parichay is under Transaction) | Transaction' to be removed; Hyperlink 'Parichay - Your Saksham Engineer' should appear as main heading and not under transaction. | Open |
| 5 | Dashboard | Dashboard is to be replaced with readme.doc | Closed (to check) |
| 6 | Site codes under deployed location should only show RE sites | Currently portal is populated with all sites whether RE is deployed or not. Thus on selecting a non-RE site no details of RE would appear. Thus user should only be given the option of sites where RE is deployed. | Closed |
| 7 | Filter options are not appropriate | Filter options like Formation, Zone, Commissionertae are not designed hierarchically as per the organization structure of the CBIC | Closed (Directorate option to discuss) |
| 8 | Drag a column header here to group by that column | To be removed | Closed |
| 9 | Note: Please search for your saksham engineer here | To be removed and placed in lieu of statement 'Drag a column here to group by that column' | Closed |
| 10 | The display of RE details indicate '0' under the commissionerate heading | To be corrected | Closed |
| 11 | Hyperlink appears on the mobile number | To remove hyperlink from the mobile number | Open |
| 12 | Background screen | Background screen to be changed | Will be closed on visit on 29th Jan 2019 |
| 13 | Nodal officer details | Nodal officer details like name and contact number are to be removed | Open (Pending) |
| 14 | Deployed Location changes would be done by RE | Same would be approved by the resource manager; The audit trail and history of changes to be maintaining by the portal; Also the date of approval is to be recorded | Open (Will be closed on 29th Jan 2019) |
| 15 | RM photo should display in the portal | On clicking the RM name his photo should display | Open |
| 16 | NLM photo should display in the portal | On clicking the NLM name his photo should display | Open |
| 17 | GDPR guidelines for the month of May 2018 | As per new guidelines we should not keep records of RE photo id like DL or Passport etc and his academic qualification certificates in our server. Only resume of RE may be kept in our record | To Discuss |
| 18 | Reset button on the Transaction – Parichay Know Your RE Screen | Set the reset button on Know Your RE Screen | Closed after deploy the latest release |
| 19 | Removal of Background photograph in the home page | Remove the Background image | Closed after deploy the latest release |
| 20 | Change in RE location | History on Deployment Location and Deployment Location mapping in master with the formation/zone/Commissionerate | Closed after deploy the latest release |
| 21 | Change in Login screen | Change the label on the login screen. | Closed after deploy the latest release |
| 22 | Change in search functionality. | Search screen should have a box where text to be searched can be entered and search on the bases of SSOID, first name,last name and full name. | Open |
| 23 | Change in search screen. | Current deployed location code should also appear along with RE name and SSOID number. | Open |
| 24 | If RE has resigned then that RE should not show in search screen. | If RE has resigned then that RE should not show in search screen. | Open |
| 25 | Change in Login screen | In login screen change the size of Home Button | Open |
| 26 | SSOID 80003872 – Kranti Kumar – Details not showing. |  | Open |
| 27 | SSOID 80004019, 80003761 – Imran Pathan- RE not able to upload document Error is “validation failed for one or More entities. ‘See entity validation error ‘property for more details”. |  | Open |
| 28 | SSOID 80003863, 80003760 - Modhera Parth – Not able to register Error is “RE already Register” |  | Open |